**ST3 SIGN OFF REPORT FOR COMMERCIAL STABILISATION PROJECTS**

**RELEASE: 17.1**

Contents

[1. MCS Improvements , BPS Publish Prices &Destimo Room Decriptions change 3](#_Toc473104485)

[1.1. Applications – In Scope 3](#_Toc473104486)

[1.2. Requirements 3](#_Toc473104487)

[1.3. Test Execution 3](#_Toc473104488)

[1.4. Caveats 4](#_Toc473104489)

[1.5. Exclusions 5](#_Toc473104490)

[1.6. Signed-off by: 5](#_Toc473104491)

[2. Combine Two Stage Deposits 6](#_Toc473104492)

[2.1. Applications – In Scope 6](#_Toc473104493)

[2.2. Requirements 6](#_Toc473104494)

[2.3. Test Execution 6](#_Toc473104495)

[2.4. Caveats 6](#_Toc473104496)

[2.5. Exclusions 6](#_Toc473104497)

[2.6. Signed-off by: 6](#_Toc473104498)

[3. 3PF Airport Grouping 7](#_Toc473104499)

[3.1. Applications – In Scope 7](#_Toc473104500)

[3.2. Requirements 7](#_Toc473104501)

[ TUK5571 – Hybris Export – 3PF Airport Grouping 7](#_Toc473104502)

[3.3. Test Execution 7](#_Toc473104503)

[TUK5571 – Hybris Export – 3PF Airport Grouping 7](#_Toc473104504)

[3.4. Caveats 7](#_Toc473104505)

[3.5. Exclusions 7](#_Toc473104506)

[3.6. Signed-off by: 7](#_Toc473104507)

[4. Hotel Arrival List Queue Room Description Change 8](#_Toc473104508)

[4.1. Applications – In Scope 8](#_Toc473104509)

[4.2. Requirements 8](#_Toc473104510)

[ TUKINT142 Hotel Arrival List Queue Room Description Change 8](#_Toc473104511)

[4.3. Test Execution 8](#_Toc473104512)

[4.4. Caveats 8](#_Toc473104513)

[4.5. Exclusions 8](#_Toc473104514)

[4.6. Signed-off by: 9](#_Toc473104515)

1. MCS Improvements , BPS Publish Prices &Destimo Room Decriptions change
   1. Applications – In Scope

Application where software change made.

* MCS - 7.32.29.0
* BPS - 7.32..11.0
* @comRes - T3.15.2.5
* Destimo Version : 5.67.7 , RequestID: c418c3f2-6a76-4c20-9075-4164e5ace4fb\_0

Applications which are in scope for testing.

* MCS
* BPS
* @comRes
* Destimo
  1. Requirements

All the below functionalities were covered as part of ST3 testing and happy to sign off with the caveats which are given in the caveats section.

* TUK5563 - MCS Improvements RN v\_2
* TUK5493 - BPS Publish Prices (Changed Accommodation Check)
* TUK5564 - Destimo Room Description Change (includes TUK5488)
  1. Test Execution

**Cycle 1:**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Functionalities | Total | Passed | Failed | Blocked | Idle | Run | Pass% | Run% |
| TUK5563 - MCS Improvements | 102 | 96 | 6 | 0 | 0 | 102 | 94 | 100 |
| TUK5493 - BPS Publish Prices | 31 | 28 | 3 | 0 | 0 | 31 | 90 | 100 |
| TUK5516 - Combine Two Stage Deposits When 2nd Is Not Available RN 1.0 | 75 | 75 | 0 | 0 | 0 | 75 | 100 | 100 |
| TUK5564 - Destimo Room Description Change (includes TUK5488) | 166 | 59 | 6 | 101 | 0 | 65 | 35.54 | 39.16 |

**Cycle 2:**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Functionalities | Total | Passed | Failed | Blocked | Idle | Run | Pass% | Run% |
| TUK5563 - MCS Improvements | 102 | 100 | 2 | 0 | 0 | 102 | 98 | 100 |
| TUK5493 - BPS Publish Prices | 31 | 31 | 0 | 0 | 0 | 31 | 100 | 100 |
| TUK5564 - Destimo Room Description Change (includes TUK5488) | 120 | 106 | 3 | 11 | 0 | 109 | 88.33 | 90.83 |

* 1. Caveats

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Bug ID** | **Component** | **Priority** | **Assignee** | **Status** | **Summary** | **Remarks** |
| 154657 | MCS | High | tuiuk\_atcom@atcoretec.com | ASSIGNED | TUK5563 Readonly without Pre-defined text is not working | With Atcore |
| 154723 | MCS | High | Tina.Pieper@thomson.co.uk | ASSIGNED | MCS Improvements : When min occupancy is 1 for MC, getting error "Single occupancy rate header" has not been selected | Business to respond |
| 154043 | Destimo | Urgent | tuiuk\_atcom@atcoretec.com | ASSIGNED | TUK5564(includes TUK5488):Build Room description is not updated in Destimo after the facility is removed/added from MCS | With Atcore |
| 154048 | Destimo | high | Paul.Brendish@thomson.co.uk | ASSIGNED | TUK5564(includes TUK5488):Incorrect entries are created in "extranet Attribute processor" when facilities are added only one specific start date in MCS | Atcore suggested CR |
| 154063 | Destimo | high | Paul.Brendish@thomson.co.uk | ASSIGNED | TUK5564(includes TUK5488):Newly added facilities are updated in Destimo facilities section but same not updated in exported CSV file | with Business |

* 1. Exclusions

**TUK5564 Destimo Room Description Change (includes TUK5488)**

* This is going live on switch off mode because of P1 defect 154043
* There is a new Job **extranet attribute processor** introduced for TUK5564 this should not be enabled in production
* Also no scripts need to be run to rebuild existing data
  1. Signed-off by:

Test Lead: Satish Babu Jalluri/ Santoshi P

Test Manager: Jayaramreddy Rajandhla

Commercial Portfolio Test Manager: Bassit Nawaz

Release Manager: Nadia deWouters

Project Manager: Paul Brendish

Business Partner: Marc Jennings

1. Combine Two Stage Deposits
   1. Applications – In Scope

Application where software change made.

* @comRes - T3.15.2.5

Applications which are in scope for testing.

* @comRes
* Retail Browser
  1. Requirements

All the below functionalities were covered as part of ST3 testing and happy to sign off with the caveats which are given in the caveats section.

* TUK5516 - Combine Two Stage Deposits When 2nd Is Not Available RN 1.0
  1. Test Execution

**Cycle 1:**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Functionalities | Total | Passed | Failed | Blocked | Idle | Run | Pass% | Run% |
| TUK5516 - Combine Two Stage Deposits When 2nd Is Not Available RN 1.0 | 75 | 75 | 0 | 0 | 0 | 75 | 100 | 100 |

* 1. Caveats

Nil

* 1. Exclusions

N/A

* 1. Signed-off by:

Test Lead: Satish Babu Jalluri

Test Manager: Jayaramreddy Rajandhla

Commercial Portfolio Test Manager: Bassit Nawaz

Release Manager: Nadia deWouters

Project Manager: Noel Moriarty

Business Partner: Marc Jennings

1. 3PF Airport Grouping
   1. Applications – In Scope

Application where software change made.

* @comRes - T3.15.2.5

Applications which are in scope for testing.

* @comRes
  1. Requirements

All the below functionalities were covered as part of ST5 testing and happy to sign off with the caveats which are given in the caveats section.

* TUK5571 – Hybris Export – 3PF Airport Grouping
  1. Test Execution

**Cycle 1:**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Functionalities | Total | Passed | Failed | Blocked | Idle | Run | Pass% | Run% |
| TUK5571 – Hybris Export – 3PF Airport Grouping | 44 | 44 | 0 | 0 | 0 | 0 | 100 | 100 |

* 1. Caveats

Nil

* 1. Exclusions

N/A

* 1. Signed-off by:

Test Lead: Satish Babu Jalluri

Test Manager: Jayaramreddy Rajandhla

Commercial Portfolio Test Manager: Bassit Nawaz

Release Manager: Nadia deWouters

Project Manager: Tom Kociolek

Business Partner: Marc Jennings

1. Hotel Arrival List Queue Room Description Change
   1. Applications – In Scope

Application where software change made.

* @comRes - T3.15.2.5

Applications which are in scope for testing.

* @comRes
  1. Requirements

All the below functionalities were covered as part of ST3 testing and happy to sign off with the caveats which are given in the caveats section.

* TUKINT142 Hotel Arrival List Queue Room Description Change
  1. Test Execution

**Cycle 1:**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Functionalities | Total | Passed | Failed | Blocked | Idle | Run | Pass% | Run% |
| TUKINT142 Hotel Arrival List Queue Room Description Change | 89 | 55 | 1 | 33 | 0 | 56 | 61.80 | 62.92 |

**Cycle 2:**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Functionalities | Total | Passed | Failed | Blocked | Idle | Run | Pass% | Run% |
| TUKINT142 Hotel Arrival List Queue Room Description Change | 50 | 50 | 0 | 0 | 0 | 50 | 100.00 | 100.00 |

* 1. Caveats

N/A

* 1. Exclusions

**TUKINT142 Hotel Arrival List Queue Room Description Change**

* As per Section 1.5 Exclusions the newly introduced job extra net attribute processor is not going to be enabled in Production as this requirement also shares the same new job in live this requirement also goes in swithch off mode.
  1. Signed-off by:

Test Lead: **Santoshi P**

Test Manager: **Jayaramreddy Rajandhla**

Commercial Portfolio Test Manager: **Bassit Nawaz**

Release Manager: **Rick Grimshaw**

Project Manager: **Tom Campbell**